Attachment

January 9, 2009 Board Meeting

Information Management Major Projects 
for the Period of January 1 through June 30, 2009


Attachment

May 7, 2010 Board Meeting

Information Management Major Projects 
for the Period of January 1 through June 30, 2010
	Item
	Brief Description
	Budgeted Funds
	Schedule of
Board Actions
	Status

	Network Server Upgrades

	Replace obsolete Intel based servers to increase performance based on requirements to support Network Server applications.
	$75,000
	Release RFQ October 2, 2009; Award Purchase January 8, 2010
	Completed

	Prequalify Vendor List for PCs, Network Hardware, etc.

	Establish list of prequalified vendors to provide computer, network, printer hardware and software, and to purchase desktop computer hardware upgrades.
	$300,000
	Release RFQ October 2, 2009;
Authorize Vendors List
January 8, 2010
	Completed

	System Enhancements
	Provide enhancements for:

· CLASS Operational Systems
· Timecard System Upgrade
· PeopleSoft ePayables Implementation

	$495,000
	March 5, 2010
	Completed

	Server Hardware and Software Support
	Approve purchase of maintenance and support services for server hardware/software.
	$85,000
	Approve Sole Source Purchase April 2, 2010
	Completed


Double-lined Rows - Board Agenda items current for this month

Shaded Rows - activities completed


-2-

